# Report 1: Project Proposal Report (Initiation Phase)

## Project Title

- RENTIFY – Smart Rental Management Platform

## Team Members and Roles

| No. | Student ID | Student Name | Role |
| --- | --- | --- | --- |
|  | DE181017 | Trần Thị Ngọc Vy | Member |
|  | DE180995 | Nguyễn Quang Kiệt | Member |
|  | DE180993 | Nguyễn Ngọc Huy | Leader |
|  | DE180684 | Lê Thanh Lâm | Member |
|  | DE190759 | Nguyễn Huân | Member |

## Objectives and Expected Outcomes

- Technical Objectives

  - Build a full-stack ASP.NET MVC web application supporting multi-property rental management.

  - Apply MVC architectural pattern, Repository Pattern, Service Layer, and SOLID principles.

  - Replace Excel with a fully digitalized system: central database, real-time updates, automated calculations.

  - Implement electronic contract flow and automated billing logic (rent + electricity + water + services).

  - Provide secure user roles (Admin & Landlord) using ASP.NET Identity.

  - Ensure responsiveness and performance optimization for real-world usage.

- Expected Technical Deliverables

  - MVC-based web system with Controllers, Views, Models divided clearly by modules.

  - SQL Server relational database with ERD supporting:

    - Properties

    - Rooms

    - Room assets

    - Tenants

    - Contracts

    - Bills & bill details

    - Maintenance logs

  - Auto-generated invoices (PDF) using iTextSharp/Rotativa/QuestPDF.

  - Integration with Zalo OA API for automated payment reminders.

  - Deployment to Azure/IIS + documentation for setup and configuration.

  - Clean coding convention, GitHub repository, commit history, and UML diagrams.

## Scope and Technical Requirements

    - Functional Scope - Included

      - Property Management Module

        - CRUD operations using ASP.NET MVC

        - Images stored via File Storage / Cloud Storage

        - Room lists & status tracking

      - Room & Asset Management

        - Room details: price, type, max occupants

        - Room assets list (bed, fan, AC…)

        - Room status: vacant, booked, occupied, maintenance

      - Tenant Management

        - Tenant profile + ID card info

        - Rental history tracking

        - Online contract generation

      - Contract Module

        - E-contract template rendering (Razor → PDF)

        - Expiry notifications, renewal options

      - Billing Module

        - Automated calculation: electricity, water, room price

        - Auto-generated monthly invoices

        - QR payment generation (VietQR)

        - PDF export

      - Revenue Reporting

        - Monthly/Yearly revenue aggregation

        - Operation cost logs

        - SQL queries + charts

      - Admin Module

        - User management

        - System usage statistics

        - Subscription plan management

    - Technologies & Technical Requirements

      - Backend

        - ASP.NET MVC (.NET 8)

        - Entity Framework Core (Code First or Database First)

        - Repository & Service Layer patterns

        - Dependency Injection

      - Database

        - SQL Server

        - Stored Procedures for heavy queries

        - Database normalization (3NF)

        - ERD for system entities

      - Frontend

        - Razor Views

        - Bootstrap 5 + jQuery/AJAX

        - Partial Views, Layout.cshtml, View Components

      - Authentication

        - ASP.NET Identity

        - Password hashing, role-based authorization

        - Session management & validation filters

      - Integrations

        - Zalo OA API for notifications

        - QR payment (Bank QR Standard)

        - PDF generation libraries

      - System Design

        - Layered architecture:

        - Presentation Layer (MVC Views)
Controller Layer
Service Layer
Repository Layer
EF Core ORM
SQL Server Database

      - DevOps

        - GitHub Repo + Branching

        - CI/CD with GitHub Actions (optional)

        - Azure Web App hosting / IIS Deployment

    - Out of Scope (Technical)

      - Mobile native application

      - IoT integration (smart locks, sensors)

      - Advance AI modules (Phase 2)

      - Microservices architecture (monolithic for MVP)

## Initial Implementation Plan

- Week 1 - System Design

  - Requirements analysis

  - Draw ERD (Entities: Property, Room, Asset, Tenant, Contract, Bill)

  - Define architecture (MVC + Repository + Service Layer)

  - GitHub repository initialization

- Week 2 - UI/UX + Database Setup

  - Design wireframes for modules

  - Create SQL database + migrations (if using Code First)

  - Configure EF Core & connection strings

- Weeks 3-4 - Core Backend

  - Implement models & repositories

  - Controllers for: Property, Room, Tenant, Contract

  - Business logic for room status, asset lists

- Weeks 5-6 - Billing & Contract

  - Auto billing service

  - Electricity/water calculations

  - PDF invoice generator

  - E-contract template generator

  - Zalo OA basic integration

- Week 7 - Dashboard & Reporting

  - Implement revenue reports (LINQ + SQL Stored Procedures)

  - Charts using Chart.js

- Week 8 - Testing & Optimization

  - Unit testing for Services

  - Performance testing: SQL queries, caching

  - Validate large dataset handling

- Weeks 9-10 - Deployment

- Deploy to Azure or IIS

- Add logging (Serilog / built-in)

- Write technical documentation

## Resources and Tools

- Software & Tools

  - Visual Studio / Visual Studio Code

  - SQL Server Management Studio

  - GitHub

  - Postman

  - Figma (UI/UX)

- Libraries / Frameworks

  - ASP.NET MVC

  - Entity Framework Core

  - Bootstrap 5

  - jQuery/Ajax

  - iTextSharp / QuestPDF / Rotativa

  - Chart.js

- APIs

  - Zalo OA

  - VietQR for payment

- Supporting Resources

  - Test datasets

  - Contract templates

  - UI component libraries

## Risk Assessment

| Risk | Technical Impact | Mitigation Strategy |
| --- | --- | --- |
| Complex Zalo OA API | Integration may fail | Build early prototype, test API sandbox |
| Incorrect billing logic | Wrong invoices | Validation + admin review screen |
| SQL performance issues | Slow dashboard queries | Indexing, Stored Procedures, caching |
| File upload vulnerabilities | Security risks | Server-side validation + file restrictions |
| Deployment issues | Azure/IIS configuration errors | Document deployment steps + testing environment |
| Role/permission errors | Unauthorized access | Strict ASP.NET Identity Role Middleware |

## References (Optional)

- Microsoft ASP.NET MVC Documentation

- Entity Framework Core Guide

- SQL Server Performance Tuning Docs

- Zalo OA API Documentation

- VietQR Standard Documentation

- OWASP Security Best Practices